ZAWADI SMS

Offline-First Architecture

Complete Implementation Specification

Powered by PowerSync + wa-sqlite  |  April 2026  |  Amalgamate

| 3 PHASES delivery plan | 5 MODULES offline-first | FULL SYNC reconciliation |
| --- | --- | --- |

Prepared by Amalgamate  ·  Zawadi Junior Academy, Nairobi, Kenya

# 1. Executive Summary

This document is the complete specification for adding offline-first capability to Zawadi SMS. It covers technology selection, architecture, data model changes, every file that needs to be created or modified, the three-phase delivery plan, conflict resolution strategy, security considerations, and acceptance criteria.

WHY THIS MATTERS FOR ZAWADI Teachers mark attendance and formative assessments in classrooms where Wi-Fi is unreliable. Cashiers record fee payments at front desks where the signal drops. A lost connection must never mean lost work. Every write must be captured locally first and reconciled with the server the moment connectivity returns — invisibly, without user intervention.

## 1.1 Current State

Zawadi SMS has a strong foundation but is entirely online-dependent:

- axiosConfig.js has a 60-second timeout — when offline, every request hangs for a full minute before failing.

- apiCache.js provides in-memory read caching (TTL-based) but clears on page reload and stores nothing for offline use.

- useBootstrapStore persists to sessionStorage — data survives F5 but is wiped when the tab closes. Nothing is available after a fresh open offline.

- manifest.json is correctly configured for PWA install but there is no service worker registered — the app cannot load at all without a network connection.

- No write queue exists — if a payment or attendance entry is submitted while offline it errors immediately and the data is lost.

## 1.2 Selected Technology: PowerSync + wa-sqlite

After evaluating four approaches (plain PWA + Background Sync, PouchDB, ElectricSQL, PowerSync), PowerSync is the recommended choice for Zawadi SMS for the following reasons:

| Criterion | PowerSync | Plain PWA + BG Sync | PouchDB/CouchDB | ElectricSQL |
| --- | --- | --- | --- | --- |
| Works with existing Supabase/Postgres | ✓ Native | ✓ Custom work | ✗ Needs CouchDB layer | ✓ Native |
| SQLite in browser (full query power) | ✓ | ✗ IndexedDB only | ✗ IndexedDB only | ✓ |
| Capacitor/mobile SQLite (same codebase) | ✓ Plugin available | ✗ | ✗ | ✓ |
| Conflict resolution built-in | ✓ Last-write-wins + custom | ✗ Manual | ✓ MVCC-based | ✓ CRDTs |
| React SDK | ✓ useQuery hook | ✗ | ✓ | ✓ |
| Write operation queue | ✓ CRUDQueue | ✗ Manual | ✓ | ✓ |
| Granular row-level sync rules | ✓ SyncRules YAML | ✗ | ✗ | ✓ |
| Works with existing Prisma schema | ✓ No schema changes needed | ✓ | ✗ Schema rewrite | ✓ |
| Effort to integrate | Medium (3–4 weeks phase 2) | Low (1–2 weeks) | High (6–8 weeks) | Medium |
| Self-hostable | ✓ | ✓ | ✓ | ✓ |
| Free tier available | ✓ (3 users free) | ✓ | ✓ | ✓ Limited |

# 2. How PowerSync Works With Zawadi SMS

## 2.1 Architecture Overview

PowerSync inserts a sync layer between the Supabase database and the client. The client (browser or Capacitor app) holds a local SQLite database. All reads happen from local SQLite — never from the network. All writes go into a local CRUD queue first. PowerSync handles syncing that queue to the server and streaming server changes back down.

── ARCHITECTURE DATA FLOW ── ┌─────────────────────────────────────────────────────────────────┐ │ SUPABASE POSTGRES │ │ (attendances, fee_invoices, fee_payments, formative_ │ │ assessments, learners, classes, streams, users) │ └─────────────────────┬───────────────────────────────────────────┘ │ Replication log (WAL / triggers) ┌─────────────────────▼───────────────────────────────────────────┐ │ POWERSYNC SERVICE (cloud or self-hosted) │ │ • Reads Postgres WAL stream │ │ • Applies SyncRules — filters which rows each client gets │ │ • Accepts client CRUD operations, writes them to Postgres │ └──────────┬──────────────────────────────┬───────────────────────┘ │ WebSocket (sync stream) │ HTTPS (write ops) ┌──────────▼──────────────────────────────▼───────────────────────┐ │ CLIENT (browser or Capacitor iOS/Android) │ │ ┌──────────────────┐ ┌────────────────────────────────┐ │ │ │ wa-sqlite │ │ PowerSync JS SDK │ │ │ │ (SQLite in WASM)│◄──►│ • useQuery() React hook │ │ │ │ │ │ • usePowerSyncStatus() hook │ │ │ └──────────────────┘ │ • CRUDQueue (write buffer) │ │ │ │ • uploadData() → server writes │ │ │ └────────────────────────────────┘ │ └─────────────────────────────────────────────────────────────────┘

## 2.2 The Two Data Paths

### Path A — Reading Data (always local, instant)

Every component that currently calls axiosInstance.get(...) will be replaced with a useQuery(sql) hook that queries local SQLite. The result is available in microseconds whether online or offline. PowerSync streams updates down from Postgres in real time when online, so the local database stays current.

### Path B — Writing Data (local first, then synced)

Every component that currently calls axiosInstance.post/patch/delete(...) will instead call powersync.execute(sql) — an INSERT/UPDATE/DELETE into local SQLite. PowerSync automatically adds this to its CRUD queue. When the device is online, the queue is drained in order, sending each operation to the backend API. If offline, the queue simply waits. The user sees their change immediately.

CRITICAL DESIGN DECISION — Server-side Logic Zawadi SMS has significant business logic on the server: invoice number generation (INV-2026-000123), receipt number generation, transport amount resolution, accounting ledger posting, SMS dispatch, ETIMS sync, and WhatsApp notifications. None of this can move to the client. The offline architecture must therefore use a DRAFT → SYNC → FINALIZE pattern: the client assigns a draft UUID, the server assigns the human-readable identifier on sync and the client local DB is updated by the next sync stream.

# 3. Offline Scope Definition

Not every feature makes sense offline. This section defines exactly what will work offline and what will degrade gracefully.

## 3.1 Offline-Capable Features (All Three Phases)

| Module | Read Offline | Write Offline | Sync Behaviour on Reconnect | Phase |
| --- | --- | --- | --- | --- |
| Attendance Marking | ✓ Class list, learner profiles | ✓ Mark present/absent/late | Attendance rows uploaded in order. Duplicate guard on (learnerId, date). | Phase 1 |
| Formative Assessment Entry | ✓ Learner list, prior assessments | ✓ Create/edit DRAFT assessments | New assessments uploaded. Server validates and returns assigned ID. SMS not sent until PUBLISHED (server-side). | Phase 1 |
| Fee Payment Recording | ✓ Invoice list, balances | ✓ Record cash/bank payments | Payment uploaded → server runs balance reconciliation, generates receipt number, triggers SMS. Client receives updated invoice on next sync. | Phase 2 |
| Learner Profiles (view) | ✓ Full profile, photo cached | — Read only | No writes; cache stays current via sync. | Phase 1 |
| Class / Stream Lists | ✓ Full list | — Read only | Admin creates classes online; syncs to all clients. | Phase 1 |
| Fee Invoice Viewing | ✓ All invoices, balances | — Read only in Phase 1 | Payments recorded online update invoices; sync pushes to client. | Phase 1 |
| Fee Invoice Creation | ✓ | ✓ Phase 2 only | Draft invoice assigned UUID locally. Server assigns INV-YYYY-XXXXXX on sync. | Phase 2 |
| Summative Results Entry | ✓ | ✓ Phase 2 | Results queued. Server re-calculates position/grade on sync. | Phase 2 |
| Dashboard & Analytics | ✓ Last-synced data | — N/A | Shows stale banner if > 5 min since last sync. | Phase 3 |
| Report Card Generation | ✓ View cached PDF | ✗ Requires server | PDF generation stays server-side. View only if previously cached. | Phase 3 |

## 3.2 Permanently Online-Only (Will Not Be Offlined)

| Feature | Reason |
| --- | --- |
| SMS / WhatsApp sending | Requires live provider API (Africa's Talking, Baileys). Cannot queue raw SMS — provider may reject stale messages. |
| M-Pesa STK Push | Real-time callback from Safaricom/IntaSend. Cannot be queued — the phone prompt expires in 60 seconds. |
| Bulk invoice generation | Complex server-side transaction: invoice numbers must be sequential with no gaps. |
| PDF report card generation | Server-side rendering pipeline (html2canvas / jsPDF or Puppeteer). Too heavy for client. |
| ETIMS compliance sync | KRA API is real-time; submissions cannot be batched arbitrarily. |
| AI pathway recommendations | Calls external AI API (OpenAI or Anthropic). Cannot run locally. |
| WhatsApp QR code scanning | Live WebSocket session. Must be online. |
| Staff payroll generation | Complex statutory deduction calculations with external NHIF/NSSF rate tables. |

# 4. Three-Phase Delivery Plan

| PHASE 1 | PWA Shell + Read Offline + Attendance + Formative Assessment Writes Weeks 1–4 · Highest daily-use workflows made offline-capable |
| --- | --- |

| PHASE 2 | Fee Payment Offline + Invoice Offline + Summative Results Offline Weeks 5–10 · Financial workflows offline-capable |
| --- | --- |

| PHASE 3 | Full App Shell + Dashboard + Conflict UI + Mobile (Capacitor) Weeks 11–16 · Completeness, polish, mobile deployment |
| --- | --- |

# 5. Phase 1 — Detailed Specification

Duration: 4 weeks. Deliverable: App loads and is usable with no internet. Teachers can mark attendance and create DRAFT formative assessments offline. Data syncs automatically when online.

## 5.1 Dependencies to Install

| Package | Location | Purpose |
| --- | --- | --- |
| @powersync/web | Frontend (root package.json) | PowerSync JS SDK for web — includes wa-sqlite WASM driver |
| @powersync/react | Frontend | useQuery, usePowerSyncStatus React hooks |
| @powersync/attachments | Frontend | Optional: offline photo/file attachment sync |
| vite-plugin-pwa | Frontend devDependencies | Generates service worker + precache manifest from Vite build |
| workbox-window | Frontend | Client-side service worker registration + update lifecycle |
| @powersync/capacitor | Frontend (Phase 3) | SQLite driver for Capacitor iOS/Android |

Install commands:

# From project root (frontend)

npm install @powersync/web @powersync/react workbox-window

npm install -D vite-plugin-pwa

## 5.2 Backend Changes

### 5.2.1 PowerSync Service Setup

PowerSync needs to read from your Postgres WAL and accept client writes. There are two options:

| Option | Setup | Cost | Recommended For |
| --- | --- | --- | --- |
| PowerSync Cloud (SaaS) | Create account at powersync.com, connect Supabase connection string, configure sync rules | Free tier: 3 users / 3 DB connections. Paid from $19/mo | Development + early production |
| Self-hosted (Docker) | Add powersync service to docker-compose.yml, provide Postgres connection, JWT public key | Infrastructure cost only | Production at scale |

For Zawadi SMS starting out, use PowerSync Cloud. Add to docker-compose.yml only when self-hosting becomes necessary.

### 5.2.2 New Environment Variables (server/.env)

# PowerSync — JWT verification

POWERSYNC_URL=https://your-instance.powersync.journeyapps.com

POWERSYNC_JWT_SECRET=<your-powersync-jwt-secret>

# PowerSync — Supabase connection (already have these)

# DATABASE_URL and DIRECT_URL are reused by PowerSync Cloud directly

### 5.2.3 New Server Route — PowerSync JWT Endpoint

PowerSync requires a signed JWT from your backend to authenticate each client. Create a new route:

// server/src/routes/powersync.routes.ts  (NEW FILE)

import { Router } from 'express';

import { authenticate } from '../middleware/auth.middleware';

import { issuePowerSyncToken } from '../controllers/powersync.controller';

const router = Router();

router.get('/token', authenticate, issuePowerSyncToken);

export default router;

// server/src/controllers/powersync.controller.ts  (NEW FILE)

import { Response } from 'express';

import jwt from 'jsonwebtoken';

import { AuthRequest } from '../middleware/permissions.middleware';

export async function issuePowerSyncToken(req: AuthRequest, res: Response) {

const userId = req.user!.userId;

const role   = req.user!.role;

const token  = jwt.sign(

{ sub: userId, role },

process.env.POWERSYNC_JWT_SECRET!,

{ expiresIn: '1h', audience: process.env.POWERSYNC_URL }

);

res.json({ token, powersyncUrl: process.env.POWERSYNC_URL });

}

Register in server/src/routes/index.ts — add inside PROTECTED ROUTES block:

import powerSyncRoutes from './powersync.routes';

router.use('/powersync', powerSyncRoutes);

### 5.2.4 PowerSync Backend Connector — Write Handler

PowerSync calls your backend API when uploading queued client writes. Create the upload endpoint:

// server/src/routes/powersync.routes.ts  — add this route

// POST /api/powersync/upload — receives batched CRUD operations from clients

router.post('/upload', authenticate, asyncHandler(uploadCrudOperations));

// server/src/controllers/powersync.controller.ts  — add handler

export async function uploadCrudOperations(req: AuthRequest, res: Response) {

const { table, op, id, data } = req.body;

// Route to the correct service based on table name

// op is one of: PUT (upsert), PATCH (update), DELETE

switch (table) {

case 'attendances':    return handleAttendanceUpload(req, res, op, id, data);

case 'formative_assessments': return handleFormativeUpload(req, res, op, id, data);

case 'fee_payments':   return handleFeePaymentUpload(req, res, op, id, data);

case 'fee_invoices':   return handleFeeInvoiceUpload(req, res, op, id, data);

case 'summative_results': return handleSummativeResultUpload(req, res, op, id, data);

default:

return res.status(400).json({ error: `Unsupported table: ${table}` });

}

}

## 5.3 PowerSync Sync Rules (YAML)

Sync rules define which rows each authenticated user receives. Create this file in the PowerSync Cloud dashboard or self-hosted config:

# powersync/sync-rules.yaml  (new file — uploaded to PowerSync dashboard)

bucket_definitions:

# Every authenticated user gets global lookup data

global_config:

parameters:

- name: user_id

token_parameters: sub

data:

- SELECT id, name, grade, stream, active FROM classes

WHERE active = true AND archived = false

- SELECT id, name, active FROM streams

WHERE active = true AND archived = false

- SELECT id, name, grade_level, short_name, icon, color

FROM learning_areas

- SELECT id, name, code, label, min_percentage, max_percentage,

rubric_rating FROM grading_ranges

# Learner data scoped to the school (all staff see all learners)

learners:

parameters:

- name: user_id

token_parameters: sub

data:

- SELECT id, first_name, last_name, middle_name, admission_number,

grade, stream, gender, photo_url, status, parent_id,

primary_contact_name, primary_contact_phone,

is_transport_student, institution_type

FROM learners WHERE archived = false AND status = 'ACTIVE'

- SELECT id, class_id, learner_id, active FROM class_enrollments

WHERE active = true AND archived = false

# Attendance — last 90 days to avoid client DB bloat

attendance:

data:

- SELECT id, learner_id, class_id, date, status, marked_by, marked_at

FROM attendances

WHERE date >= NOW() - INTERVAL '90 days'

AND archived = false

# Formative assessments — current academic year only

formative:

data:

- SELECT id, learner_id, term, academic_year, learning_area,

strand, sub_strand, overall_rating, points, percentage,

teacher_id, type, status, title, locked, created_at

FROM formative_assessments

WHERE academic_year = EXTRACT(YEAR FROM NOW())

AND archived = false

# Fee invoices — current year + last year

fee_invoices:

data:

- SELECT id, invoice_number, learner_id, fee_structure_id, term,

academic_year, due_date, total_amount, paid_amount,

balance, status, transport_billed, transport_paid,

transport_balance

FROM fee_invoices

WHERE academic_year >= EXTRACT(YEAR FROM NOW()) - 1

AND archived = false

# Fee payments — same window as invoices

fee_payments:

data:

- SELECT id, receipt_number, invoice_id, amount, payment_method,

payment_date, reference_number, recorded_by, archived

FROM fee_payments

WHERE archived = false

AND payment_date >= NOW() - INTERVAL '365 days'

## 5.4 Frontend — PowerSync Client Setup

### 5.4.1 Database Schema (Client-Side SQLite)

Create the client SQLite schema. This mirrors the subset of Prisma models that go offline:

// src/lib/powersync/AppSchema.js  (NEW FILE)

import { column, Schema, Table } from '@powersync/web';

const classes = new Table({

name: column.text, grade: column.text, stream: column.text, active: column.integer

});

const learners = new Table({

first_name: column.text,  last_name: column.text,

admission_number: column.text,  grade: column.text,

stream: column.text,  gender: column.text,  photo_url: column.text,

status: column.text,  parent_id: column.text,

primary_contact_name: column.text, primary_contact_phone: column.text,

is_transport_student: column.integer,  institution_type: column.text,

});

const attendances = new Table({

learner_id: column.text,  class_id: column.text,

date: column.text,  status: column.text,

marked_by: column.text,  marked_at: column.text,

});

const formative_assessments = new Table({

learner_id: column.text, term: column.text, academic_year: column.integer,

learning_area: column.text, strand: column.text, sub_strand: column.text,

overall_rating: column.text, points: column.real, percentage: column.real,

teacher_id: column.text, type: column.text, status: column.text,

title: column.text, locked: column.integer, created_at: column.text,

});

const fee_invoices = new Table({

invoice_number: column.text, learner_id: column.text,

term: column.text,  academic_year: column.integer,

due_date: column.text, total_amount: column.real,

paid_amount: column.real, balance: column.real, status: column.text,

transport_billed: column.real, transport_paid: column.real,

transport_balance: column.real,

});

const fee_payments = new Table({

receipt_number: column.text, invoice_id: column.text,

amount: column.real, payment_method: column.text,

payment_date: column.text, reference_number: column.text,

recorded_by: column.text,

});

export const AppSchema = new Schema({

classes, learners, attendances,

formative_assessments, fee_invoices, fee_payments,

});

### 5.4.2 PowerSync Connector

The connector handles fetching auth tokens and uploading queued writes:

// src/lib/powersync/PowerSyncConnector.js  (NEW FILE)

import axiosInstance from '../../services/api/axiosConfig';

export class ZawadiConnector {

// Called by PowerSync when it needs a fresh JWT

async fetchCredentials() {

const { data } = await axiosInstance.get('/powersync/token');

return {

endpoint: data.powersyncUrl,

token: data.token,

};

}

// Called by PowerSync to upload queued CRUD operations to the server

async uploadData(database) {

const transaction = await database.getNextCrudTransaction();

if (!transaction) return;

try {

for (const op of transaction.crud) {

await axiosInstance.post('/powersync/upload', {

table: op.table,

op: op.op,       // PUT | PATCH | DELETE

id: op.id,

data: op.opData,

});

}

await transaction.complete();

} catch (error) {

// Leave transaction in queue — will retry on next sync cycle

console.error('[PowerSync] Upload failed, will retry:', error.message);

}

}

}

### 5.4.3 PowerSync Provider

Wrap the app with the PowerSync context provider:

// src/lib/powersync/PowerSyncProvider.jsx  (NEW FILE)

import { PowerSyncDatabase } from '@powersync/web';

import { PowerSyncContext } from '@powersync/react';

import { AppSchema } from './AppSchema';

import { ZawadiConnector } from './PowerSyncConnector';

import { useEffect, useRef } from 'react';

const db = new PowerSyncDatabase({

schema: AppSchema,

database: { dbFilename: 'zawadi.db' },

});

export function PowerSyncProvider({ children }) {

const connectorRef = useRef(new ZawadiConnector());

useEffect(() => {

db.connect(connectorRef.current);

return () => { db.disconnect(); };

}, []);

return (

<PowerSyncContext.Provider value={db}>

{children}

</PowerSyncContext.Provider>

);

}

Add PowerSyncProvider to App.jsx, wrapping CBCGradingSystem:

// src/App.jsx — modify the /app/* route element

<SchoolDataProvider>

<FeeActionsProvider>

<UserNotificationProvider>

<PowerSyncProvider>         {/* ADD THIS */}

<CBCGradingSystem ... />

</PowerSyncProvider>         {/* ADD THIS */}

</UserNotificationProvider>

</FeeActionsProvider>

</SchoolDataProvider>

## 5.5 Vite PWA Plugin Configuration

Update vite.config.js to register a service worker with Workbox precaching:

// vite.config.js — add VitePWA plugin

import { VitePWA } from 'vite-plugin-pwa';

export default defineConfig({

plugins: [

react(),

svgr(),

VitePWA({

registerType: 'autoUpdate',

workbox: {

// Precache the app shell chunks

globPatterns: ['**/*.{js,css,html,png,svg,ico,woff2,wasm}'],

// Cache wa-sqlite WASM files — critical for offline SQLite

runtimeCaching: [

{

urlPattern: /\.wasm$/,

handler: 'CacheFirst',

options: { cacheName: 'wasm-cache', expiration: { maxEntries: 10, maxAgeSeconds: 604800 } }

},

{

// Cache school branding/logo for offline display

urlPattern: /\/api\/schools\/public\/branding/,

handler: 'StaleWhileRevalidate',

options: { cacheName: 'branding-cache', expiration: { maxAgeSeconds: 3600 } }

},

],

// Never cache auth or write API calls via service worker

navigateFallback: 'index.html',

navigateFallbackDenylist: [/^\/api\//],

},

manifest: false, // Use existing public/manifest.json

}),

],

// ... rest of config unchanged

});

## 5.6 Connectivity Status Hook

Create a hook that components can use to show offline banners and disable online-only actions:

// src/hooks/useConnectivity.js  (NEW FILE)

import { usePowerSyncStatus } from '@powersync/react';

import { useEffect, useState } from 'react';

export function useConnectivity() {

const status = usePowerSyncStatus();

const [wasOffline, setWasOffline] = useState(false);

const [pendingCount, setPendingCount] = useState(0);

const isOnline = status.connected;

const isSyncing = status.dataFlowStatus?.uploading || status.dataFlowStatus?.downloading;

// Track pending queue length

useEffect(() => {

// PowerSync exposes crud count via status in v1.x

setPendingCount(status.uploadError ? 1 : 0);

}, [status]);

// Detect reconnection

useEffect(() => {

if (!isOnline) setWasOffline(true);

if (isOnline && wasOffline) {

setWasOffline(false);

// Optional: show toast "Back online — syncing..."

}

}, [isOnline, wasOffline]);

return { isOnline, isSyncing, pendingCount, lastSyncedAt: status.lastSyncedAt };

}

## 5.7 Offline Banner Component

// src/components/common/OfflineBanner.jsx  (NEW FILE)

import { useConnectivity } from '../../hooks/useConnectivity';

export function OfflineBanner() {

const { isOnline, isSyncing, pendingCount } = useConnectivity();

if (isOnline && !isSyncing) return null;

return (

<div className={`fixed top-0 left-0 right-0 z-50 text-center text-sm py-1.5 font-medium

${isOnline ? 'bg-teal-600 text-white' : 'bg-amber-500 text-white'}`}>

{isOnline

? `Syncing ${pendingCount > 0 ? `${pendingCount} pending changes` : ''}...`

: `You are offline. Changes will sync when connection returns.`}

</div>

);

}

## 5.8 Attendance Module — Offline Write Implementation

This is the pattern for every offline-capable write. The attendance module is the reference implementation:

// src/hooks/useAttendanceOffline.js  (NEW FILE)

import { usePowerSync, useQuery } from '@powersync/react';

import { useConnectivity } from './useConnectivity';

import { v4 as uuidv4 } from 'uuid';

import { format } from 'date-fns';

export function useAttendanceOffline(classId, date) {

const db = usePowerSync();

const { isOnline } = useConnectivity();

// Read from local SQLite — instant, works offline

const { data: attendanceRecords } = useQuery(`

SELECT a.id, a.learner_id, a.status, a.marked_at,

l.first_name, l.last_name, l.admission_number, l.photo_url

FROM attendances a

JOIN learners l ON l.id = a.learner_id

WHERE a.class_id = ?  AND a.date = ?

ORDER BY l.last_name, l.first_name

`, [classId, format(date, 'yyyy-MM-dd')]);

const { data: classLearners } = useQuery(`

SELECT l.id, l.first_name, l.last_name, l.admission_number, l.photo_url

FROM learners l

JOIN class_enrollments e ON e.learner_id = l.id

WHERE e.class_id = ? AND e.active = 1

ORDER BY l.last_name, l.first_name

`, [classId]);

// Write to local SQLite — PowerSync queues for server sync

async function markAttendance(learnerId, status, userId) {

const dateStr = format(date, 'yyyy-MM-dd');

const existing = attendanceRecords?.find(r => r.learner_id === learnerId);

if (existing) {

// UPDATE existing record

await db.execute(

`UPDATE attendances SET status = ?, marked_at = ? WHERE id = ?`,

[status, new Date().toISOString(), existing.id]

);

} else {

// INSERT new record with client-generated UUID

await db.execute(

`INSERT INTO attendances (id, learner_id, class_id, date, status, marked_by, marked_at)

VALUES (?, ?, ?, ?, ?, ?, ?)`,

[uuidv4(), learnerId, classId, dateStr, status, userId, new Date().toISOString()]

);

}

}

return { attendanceRecords, classLearners, markAttendance, isOnline };

}

## 5.9 Server-Side Upload Handler — Attendance

This runs when PowerSync drains the queue back to the server:

// server/src/controllers/powersync.controller.ts — handleAttendanceUpload()

async function handleAttendanceUpload(req, res, op, id, data) {

const userId = req.user!.userId;

if (op === 'PUT' || op === 'PATCH') {

await prisma.attendance.upsert({

where: { id },

create: {

id,

learnerId:  data.learner_id,

classId:    data.class_id,

date:       new Date(data.date),

status:     data.status,

markedBy:   data.marked_by || userId,

markedAt:   data.marked_at ? new Date(data.marked_at) : new Date(),

},

update: {

status:   data.status,

markedAt: data.marked_at ? new Date(data.marked_at) : new Date(),

}

});

} else if (op === 'DELETE') {

await prisma.attendance.update({ where: { id }, data: { archived: true } });

}

res.json({ success: true });

}

# 6. Phase 2 — Fee Payment & Invoice Offline

Duration: Weeks 5–10. The key challenge here is that fee payment recording triggers server-side side effects: receipt number generation, accounting ledger posting, SMS dispatch, and WhatsApp notification. These cannot run offline. The DRAFT → SYNC → FINALIZE pattern handles this cleanly.

## 6.1 DRAFT → SYNC → FINALIZE Pattern

| Step | Where | What Happens |
| --- | --- | --- |
| 1. User records payment | Client (offline) | INSERT into local fee_payments with a client UUID, status = DRAFT_PENDING. Invoice balance updated optimistically in local SQLite. |
| 2. Queue drains | PowerSync → Server | handleFeePaymentUpload() receives the operation when online. |
| 3. Server processes | Server | Runs the full FeeController.recordPayment() logic: receipt number generation, accounting ledger post, SMS, WhatsApp. Returns { receiptNumber, invoiceStatus }. |
| 4. Server updates Postgres | Server → Postgres | fee_payments row gets the real receipt number. fee_invoices status/balance updated. |
| 5. PowerSync streams back | PowerSync → Client | The updated rows flow back to client SQLite via sync stream. Client local DB now shows real receipt number and correct invoice status. |

## 6.2 Additional Client Schema Fields for DRAFT State

// src/lib/powersync/AppSchema.js — update fee_payments table

const fee_payments = new Table({

receipt_number: column.text,

invoice_id: column.text,

amount: column.real,

payment_method: column.text,

payment_date: column.text,

reference_number: column.text,

recorded_by: column.text,

sync_status: column.text,    // NEW: DRAFT_PENDING | SYNCED | FAILED

local_created_at: column.text, // NEW: timestamp for ordering

});

## 6.3 Fee Payment Offline Hook

// src/hooks/useFeePaymentOffline.js  (NEW FILE)

import { usePowerSync, useQuery } from '@powersync/react';

import { v4 as uuidv4 } from 'uuid';

export function useFeePaymentOffline(learnerId) {

const db = usePowerSync();

const { data: invoices } = useQuery(`

SELECT i.id, i.invoice_number, i.term, i.academic_year,

i.total_amount, i.paid_amount, i.balance, i.status,

i.transport_billed, i.transport_balance

FROM fee_invoices i

WHERE i.learner_id = ?

ORDER BY i.academic_year DESC, i.term DESC

`, [learnerId]);

const { data: payments } = useQuery(`

SELECT p.id, p.receipt_number, p.amount, p.payment_method,

p.payment_date, p.sync_status

FROM fee_payments p

JOIN fee_invoices i ON i.learner_id = ?

WHERE p.invoice_id = i.id

ORDER BY p.payment_date DESC

`, [learnerId]);

async function recordPayment({ invoiceId, amount, paymentMethod, referenceNumber, userId }) {

const paymentId = uuidv4();

const now = new Date().toISOString();

// Write to local SQLite — queued for server sync

await db.execute(

`INSERT INTO fee_payments

(id, invoice_id, amount, payment_method, payment_date, reference_number,

recorded_by, sync_status, local_created_at, receipt_number)

VALUES (?, ?, ?, ?, ?, ?, ?, 'DRAFT_PENDING', ?, 'PENDING-SYNC')`,

[paymentId, invoiceId, amount, paymentMethod, now, referenceNumber || null, userId, now]

);

// Optimistically update invoice balance in local DB

await db.execute(

`UPDATE fee_invoices SET paid_amount = paid_amount + ?, balance = balance - ?

WHERE id = ?`,

[amount, amount, invoiceId]

);

return paymentId;

}

return { invoices, payments, recordPayment };

}

## 6.4 Server Upload Handler — Fee Payment

// server/src/controllers/powersync.controller.ts — handleFeePaymentUpload()

async function handleFeePaymentUpload(req, res, op, id, data) {

if (op === 'PUT') {

// Re-use the full FeeController.recordPayment() logic

// but with the client-provided UUID as the payment ID

const fakeReq = {

body: {

invoiceId:       data.invoice_id,

amount:          data.amount,

paymentMethod:   data.payment_method,

referenceNumber: data.reference_number,

notes:           '[Offline sync]',

},

user: { userId: data.recorded_by, role: 'ACCOUNTANT' },

};

// Run the service-layer payment logic directly

await feeService.recordPaymentFromSync(id, fakeReq.body, data.recorded_by);

res.json({ success: true });

}

}

# 7. Conflict Resolution Strategy

Conflicts arise when the same row is modified on two devices while both are offline, or when a server write and a queued client write target the same row. The following rules apply per table:

| Table | Conflict Scenario | Resolution Rule | Implementation |
| --- | --- | --- | --- |
| attendances | Two teachers mark different status for same learner + same date | Last-write-wins by marked_at timestamp. @@unique([learnerId, date]) means only one record exists — server UPSERT on upload uses the one with the latest marked_at. | UPSERT in handleAttendanceUpload() — no special handling needed. |
| formative_assessments | Teacher edits offline, another teacher edits same record online | @@unique([learnerId, term, academicYear, learningArea, type, title]) — two teachers cannot create the same assessment. If same teacher on two devices, last-sync-wins is acceptable for DRAFT. PUBLISHED assessments are locked (locked = true) and rejected client-side. | Upload handler checks locked flag. If locked, return 409. Client surfaces a conflict notification. |
| fee_payments | Cashier records payment offline; duplicate payment recorded online for same invoice | Payment IDs are client UUIDs — no collision. Overpayment is detected server-side: if paidAmount > totalAmount, status → OVERPAID. Admin resolves via existing reverse payment flow. | Server calculates final status after each upload. No pessimistic locking needed. |
| fee_invoices | Optimistic balance update on client diverges from server after sync | Server is source of truth for balance. After payment upload, server updates Postgres. PowerSync streams the authoritative balance back to client, overwriting the optimistic value. | Client shows PENDING-SYNC badge on payments. Removes badge after sync confirms. |
| class_enrollments | Admin enrols a learner in two classes simultaneously from two devices | Server enforces @@unique([classId, learnerId]). Second enrolment returns P2002 unique violation. Upload handler returns 409 to PowerSync. PowerSync marks that CRUD op as failed and removes from queue. Client shows conflict toast. | Upload handler catches P2002 and returns { success: false, conflict: true }. PowerSync SDK retries configurable times then marks failed. |

## 7.1 Conflict Notification Hook

// src/hooks/useSyncConflicts.js  (NEW FILE)

import { usePowerSyncStatus } from '@powersync/react';

import { useEffect } from 'react';

import toast from 'react-hot-toast';

export function useSyncConflicts() {

const status = usePowerSyncStatus();

useEffect(() => {

if (status.uploadError) {

const msg = status.uploadError.message || 'Sync error';

if (msg.includes('locked')) {

toast.error('A record was locked server-side. Your offline change was not applied.');

} else if (msg.includes('conflict') || msg.includes('409')) {

toast.error('Sync conflict detected. Please refresh and re-enter the change.');

} else {

toast.error(`Sync error: ${msg}. Will retry automatically.`);

}

}

}, [status.uploadError]);

}

# 8. Phase 3 — Full Polish + Capacitor Mobile

Duration: Weeks 11–16. Phase 3 completes the offline experience and extends it to the iOS/Android apps built with Capacitor.

## 8.1 Dashboard Offline Mode

The dashboard currently makes 8–12 separate API calls on mount. Replace with local SQLite aggregations:

// Example: attendance rate — runs locally, instant even offline

const { data } = useQuery(`

SELECT

COUNT(CASE WHEN status = 'PRESENT' THEN 1 END) * 100.0 / COUNT(*) AS rate

FROM attendances

WHERE date >= date('now', '-7 days')

`);

Add a StaleBanner component that shows when lastSyncedAt > 5 minutes ago:

const { lastSyncedAt, isOnline } = useConnectivity();

const isStale = lastSyncedAt && (Date.now() - lastSyncedAt) > 5 * 60 * 1000;

{isStale && !isOnline && (

<div className="bg-amber-50 border border-amber-200 rounded px-3 py-1 text-xs text-amber-700">

Showing data from {formatDistanceToNow(lastSyncedAt)} ago

</div>

)}

## 8.2 Capacitor SQLite Driver

On iOS and Android, wa-sqlite (WebAssembly) is replaced with the native SQLite driver via the Capacitor plugin. The rest of the codebase is unchanged — only the database driver changes:

# Install Capacitor PowerSync plugin

npm install @powersync/capacitor

npx cap sync

// src/lib/powersync/PowerSyncProvider.jsx — detect platform

import { Capacitor } from '@capacitor/core';

import { PowerSyncDatabase } from '@powersync/web';

import { PowerSyncDatabase as NativePowerSyncDatabase }

from '@powersync/capacitor';

const isNative = Capacitor.isNativePlatform();

const db = isNative

? new NativePowerSyncDatabase({ schema: AppSchema, database: { dbFilename: 'zawadi.db' } })

: new PowerSyncDatabase({ schema: AppSchema, database: { dbFilename: 'zawadi.db' } });

## 8.3 Offline Photo Caching for Learner Profiles

Student photos are stored on Cloudinary. Use the PowerSync Attachments plugin to cache photos locally:

// src/lib/powersync/attachments.js  (NEW FILE)

import { AttachmentQueue } from '@powersync/attachments';

import { db } from './PowerSyncProvider';

export const attachmentQueue = new AttachmentQueue({

powersync: db,

storage: { /* use Cache API or Capacitor Filesystem */ },

// Only cache photos for learners synced to this device

onAttachmentCreated: async (attachment) => {

// Download from Cloudinary URL, store locally

}

});

## 8.4 Selective Sync — Scoping Data to Role

In Phase 3, refine the sync rules so teachers only receive learners in their assigned classes (not all learners in the school). This reduces local DB size and improves performance:

# powersync/sync-rules.yaml — update learners bucket

learners_for_teacher:

parameters:

- name: user_id

token_parameters: sub

data:

- SELECT l.*

FROM learners l

JOIN class_enrollments e ON e.learner_id = l.id

JOIN classes c ON c.id = e.class_id

WHERE c.teacher_id = token_parameters.user_id

AND l.archived = false

# ADMIN / HEAD_TEACHER: keep full learners bucket (no filter)

# 9. Migrating the Bootstrap Store

The current useBootstrapStore uses sessionStorage and makes 5 API calls on every splash screen. With PowerSync, this changes fundamentally.

## 9.1 Current Behaviour (to be replaced)

| Current | Problem |
| --- | --- |
| 5 axios GET calls on splash screen | Fails entirely with no network. User cannot proceed. |
| sessionStorage — cleared on tab close | Every new tab requires a full network fetch. |
| 5-minute stale threshold triggers re-fetch | Forces network dependency even when data is in local DB. |
| apiCache.js in-memory TTL cache | Cleared on page reload. No offline persistence. |

## 9.2 New Bootstrap Behaviour (PowerSync-powered)

// src/store/useBootstrapStore.js — updated bootstrap() function

// Instead of 5 axios calls, read from local PowerSync SQLite

bootstrap: async (db) => {

if (get().loading) return;

set({ loading: true });

try {

const [learners, teachers, classes, streams, subjects] = await Promise.all([

db.getAll('SELECT * FROM learners WHERE status = ??', ['ACTIVE']),

db.getAll(`SELECT * FROM users WHERE role IN ('TEACHER','HEAD_TEACHER')`),

db.getAll('SELECT * FROM classes WHERE active = 1'),

db.getAll('SELECT * FROM streams WHERE active = 1'),

db.getAll('SELECT * FROM learning_areas'),

]);

set({ learners, teachers, classes, streams, subjects,

loadedAt: Date.now(), loading: false, ready: true });

} catch(e) {

set({ loading: false, ready: true, error: e.message });

}

},

The splash screen now calls bootstrap(db) with the PowerSync db instance. If the device is offline and has previously synced, all data is instantly available from SQLite. No network needed.

apiCache.js (in-memory TTL cache) is deprecated for data covered by PowerSync. It can be retained for data not in the sync scope (e.g. HR records, accounting) until Phase 3 extends the sync rules.

# 10. Security Considerations

| Concern | Risk | Mitigation |
| --- | --- | --- |
| SQLite file access on device | Browser: wa-sqlite is stored in Origin Private File System (OPFS) — inaccessible to other origins by browser policy. Capacitor: native SQLite file on device storage — accessible if device is rooted. | For Capacitor production: enable SQLite encryption using @op-engineering/op-sqlite or SQLCipher. The encryption key is derived from the user's JWT sub + a device-bound secret. |
| Stale data after role change | If a user's role is downgraded server-side (e.g. TEACHER → PARENT), their local SQLite may still contain data they should no longer see. | PowerSync JWT has 1-hour expiry. On re-auth, issue a new JWT with updated role. PowerSync re-evaluates sync rules and removes unauthorised rows from client DB on next sync. |
| Offline writes by unauthorised role | A PARENT-role user could theoretically call db.execute() to write an attendance record. | Upload handler on server re-verifies req.user.role before applying any write. Client-side guard in useConnectivity + role checks in hooks is defence-in-depth only. |
| Client UUID collisions | uuidv4() has a 1 in 2^122 collision chance — negligible in practice. | Server UPSERT uses the client UUID as primary key. If collision occurs (astronomically unlikely), Postgres P2002 unique violation → upload handler returns 409. |
| Sync data exposure on shared device | If multiple users share a device and log out/in, the SQLite DB from the previous user may be readable. | On logout, call db.disconnectAndClear() to wipe the local SQLite database. Add to the existing handleLogout() in App.jsx. |
| PowerSync JWT secret rotation | Compromised POWERSYNC_JWT_SECRET allows forging tokens. | Store in backend environment variables only (never in frontend bundle). Rotate on suspected compromise — all clients will re-auth on next token expiry. |

Add to handleLogout() in App.jsx:

const handleLogout = () => {

clearBootstrap();

powerSyncDb.disconnectAndClear();  // ADD: wipe local SQLite on logout

logout();

navigate('/auth/login', { replace: true });

};

# 11. Complete File Change List

## 11.1 New Files — Frontend

| File | Phase | Purpose |
| --- | --- | --- |
| src/lib/powersync/AppSchema.js | 1 | Client SQLite schema definition |
| src/lib/powersync/PowerSyncConnector.js | 1 | JWT fetcher + CRUD upload handler |
| src/lib/powersync/PowerSyncProvider.jsx | 1 | React context provider wrapping the app |
| src/lib/powersync/attachments.js | 3 | Offline photo caching with AttachmentQueue |
| src/hooks/useConnectivity.js | 1 | isOnline, isSyncing, pendingCount, lastSyncedAt |
| src/hooks/useAttendanceOffline.js | 1 | Offline-first attendance read + write hook |
| src/hooks/useFormativeOffline.js | 1 | Offline-first formative assessment hook |
| src/hooks/useFeePaymentOffline.js | 2 | Offline-first fee payment hook |
| src/hooks/useFeeInvoiceOffline.js | 2 | Offline-first invoice create/view hook |
| src/hooks/useSummativeOffline.js | 2 | Offline-first summative results hook |
| src/hooks/useSyncConflicts.js | 1 | Conflict toast notifications from sync errors |
| src/components/common/OfflineBanner.jsx | 1 | Top banner: offline / syncing status |
| src/components/common/SyncStatusIndicator.jsx | 1 | Icon showing sync state in nav bar |
| src/components/common/PendingBadge.jsx | 2 | Badge on payments showing PENDING-SYNC |
| powersync/sync-rules.yaml | 1 | PowerSync sync rule definitions |

## 11.2 New Files — Backend

| File | Phase | Purpose |
| --- | --- | --- |
| server/src/routes/powersync.routes.ts | 1 | GET /token and POST /upload routes |
| server/src/controllers/powersync.controller.ts | 1 | JWT issuance + all upload handlers (attendance, formative, fee payment, fee invoice, summative) |
| server/src/services/fee.sync.service.ts | 2 | recordPaymentFromSync() — reuses fee.service.ts logic with offline-safe UUID handling |

## 11.3 Modified Files — Frontend

| File | Change |
| --- | --- |
| vite.config.js | Add vite-plugin-pwa with Workbox config, WASM caching, navigateFallback |
| src/App.jsx | Wrap CBCGradingSystem with <PowerSyncProvider>. Add db.disconnectAndClear() to handleLogout. |
| src/store/useBootstrapStore.js | Replace 5 axios calls with 5 local SQLite queries via PowerSync db instance. |
| src/components/CBCGrading/CBCGradingSystem.jsx | Add <OfflineBanner> and <SyncStatusIndicator> to layout shell. |
| src/components/mobile/SplashScreen.jsx | Pass PowerSync db to bootstrap() instead of axios fetch functions. |
| package.json (root) | Add @powersync/web, @powersync/react, workbox-window. Add vite-plugin-pwa to devDependencies. |

## 11.4 Modified Files — Backend

| File | Change |
| --- | --- |
| server/src/routes/index.ts | Add: import powerSyncRoutes; router.use('/powersync', powerSyncRoutes) |
| server/.env + server/.env.example | Add POWERSYNC_URL and POWERSYNC_JWT_SECRET variables |
| server/package.json | Add jsonwebtoken (already present) — no new dependencies needed for JWT |

# 12. Acceptance Criteria

## Phase 1 — Must Pass Before Phase 2 Starts

| # | Test | Pass Condition |
| --- | --- | --- |
| AC-01 | Load app with DevTools → Network → Offline. Reload page. | App loads from service worker cache. No white screen. Auth page renders. |
| AC-02 | Log in, go offline (Network tab), navigate to Attendance page. | Class list loads instantly from local SQLite. No spinner, no error. |
| AC-03 | While offline, mark 5 learners present, 2 absent. | UI updates immediately. No error toast. OfflineBanner shows "You are offline". |
| AC-04 | Restore network. Wait 10 seconds. | All 7 attendance records appear in Postgres. OfflineBanner disappears. |
| AC-05 | Log in on a second browser tab, check attendance list. | Second tab shows the same records via PowerSync stream update. |
| AC-06 | Open app offline (no prior login on this device). | Redirected to login page. Login button shows "Requires internet connection" tooltip. Cannot proceed. |
| AC-07 | Create a formative DRAFT assessment offline. | Assessment saved locally. Status shows DRAFT. Appears in list immediately. |
| AC-08 | Reconnect. Wait for sync. Check Postgres. | formative_assessments row exists with the client UUID as primary key. |
| AC-09 | Attempt to create a formative assessment for a LOCKED summative test while offline. | Upload handler returns 409. useSyncConflicts shows error toast. Local record flagged as FAILED. |
| AC-10 | Logout while offline. | db.disconnectAndClear() called. Local SQLite wiped. Login on next open requires network. |

## Phase 2 — Must Pass Before Phase 3 Starts

| # | Test | Pass Condition |
| --- | --- | --- |
| AC-11 | Go offline. Record a cash payment of KES 5,000 on an invoice. | Payment appears in local list with badge "PENDING SYNC". Invoice balance updates optimistically. |
| AC-12 | Reconnect. Wait for sync. | Receipt number (RCP-2026-XXXXXX) assigned by server appears on payment. Balance matches server value. SMS sent to parent. |
| AC-13 | Record the same payment twice (simulate double-tap while offline). | Two DRAFT_PENDING rows created locally (different UUIDs). Both upload. Server applies both. Invoice status → OVERPAID. Admin notified. |
| AC-14 | Go offline. Record a payment on an already-PAID invoice. | Local SQLite allows it (no server-side lock). On sync, server returns 400 "Invoice already paid". Conflict toast shown. Local payment record marked FAILED. |
| AC-15 | Offline invoice creation: create a new invoice for a learner. | Invoice created locally with UUID. invoice_number = "PENDING-SYNC". On sync, server assigns INV-YYYY-XXXXXX. Client DB updated via sync stream. |

## Phase 3 — Release Readiness

| # | Test | Pass Condition |
| --- | --- | --- |
| AC-16 | Install PWA on Android Chrome. Go airplane mode. Open app. | App loads. Can mark attendance. Can view fee balances. No crash. |
| AC-17 | Build and install Capacitor APK. Run offline. | Native SQLite used (not wa-sqlite). All Phase 1+2 functionality works identically. |
| AC-18 | Dashboard loads while offline. | Last-synced data shown. StaleBanner shows "Showing data from X minutes ago". No API error logs. |
| AC-19 | Two cashiers on different devices both record a payment on the same invoice while offline. Both reconnect simultaneously. | Both payments upload. Server applies both in queue order. Invoice status → OVERPAID. Conflict UI shown on both devices. Neither payment is silently lost. |
| AC-20 | Change user role from TEACHER to PARENT server-side. Wait for JWT expiry (1 hour) and re-auth. | After re-auth, PowerSync removes teacher-only rows from local DB. Dashboard no longer shows staff data. |

# 13. Effort Estimates & Dependencies

| Task | Phase | Effort | Dependency |
| --- | --- | --- | --- |
| PowerSync Cloud account setup + Supabase connection | 1 | 0.5 days | Supabase DB URL (already have) |
| Sync rules YAML — write + test in PS dashboard | 1 | 1 day | PS account |
| Backend: powersync.routes.ts + JWT endpoint | 1 | 0.5 days | None |
| Backend: upload handler — attendance | 1 | 1 day | Existing Prisma models |
| Backend: upload handler — formative assessments | 1 | 1.5 days | Existing workflow service |
| Frontend: AppSchema.js + PowerSyncProvider.jsx | 1 | 1 day | @powersync/web installed |
| Frontend: vite-plugin-pwa config + service worker | 1 | 1 day | vite-plugin-pwa |
| Frontend: useConnectivity + OfflineBanner | 1 | 0.5 days | PowerSyncProvider |
| Frontend: useAttendanceOffline hook + component wiring | 1 | 2 days | PowerSyncProvider |
| Frontend: useFormativeOffline hook + component wiring | 1 | 2 days | PowerSyncProvider |
| Bootstrap store migration to SQLite queries | 1 | 1 day | AppSchema.js |
| Testing Phase 1 acceptance criteria (AC-01 to AC-10) | 1 | 2 days | All Phase 1 above |
| Backend: fee payment upload handler (full reconciliation) | 2 | 3 days | fee.service.ts refactor |
| Backend: fee invoice upload handler | 2 | 2 days | Phase 1 upload handler |
| Frontend: useFeePaymentOffline + PENDING-SYNC badge | 2 | 2 days | AppSchema update |
| Frontend: useFeeInvoiceOffline + optimistic balance | 2 | 2 days | AppSchema update |
| Conflict resolution — FAILED state UI | 2 | 1 day | useSyncConflicts |
| Testing Phase 2 (AC-11 to AC-15) | 2 | 2 days | All Phase 2 above |
| Dashboard offline aggregations (SQLite queries) | 3 | 2 days | Phase 1+2 sync rules |
| Capacitor SQLite driver + platform detection | 3 | 1.5 days | @powersync/capacitor |
| Offline photo caching (AttachmentQueue) | 3 | 2 days | @powersync/attachments |
| Role-scoped sync rules refinement | 3 | 1 day | Phase 1 sync rules |
| SQLite encryption for Capacitor (SQLCipher) | 3 | 2 days | @op-engineering/op-sqlite |
| E2E offline tests (Playwright + network intercept) | 3 | 3 days | All phases complete |
| TOTAL PHASE 1 | 1 | ~13 days |  |
| TOTAL PHASE 2 | 2 | ~12 days | Phase 1 complete |
| TOTAL PHASE 3 | 3 | ~12.5 days | Phase 2 complete |
| GRAND TOTAL | ALL | ~37.5 days (~8 weeks) | Sequential phases |

Zawadi SMS  ·  Offline-First Architecture Specification  ·  Amalgamate  ·  April 2026  ·  CONFIDENTIAL